BHL / BHL Meeting

November 21, 2011

Attendees: Ely, Simon, Mike, Chris, William.

AGENDA

AUS Code xtravaganza

- Data Replication (index)

- PDFs of already scanned content in AUS

USABILITY Report

Life and Lit Recap

- Breakouts

- Staff Mtg.

- Africa

Rod Page Google+

China Recap

iTunesU

==============================================================

Data Replication

- Weekly ingest from IA into BHL

- BHL doing update, insert, delete in JSON for current IA values

- Works in test environment

- BHL-AU to write the importer

- Have identified the next steps when Simon back

  - Do a full extract of DB again

  - Push that into BHL-AU DB

  - Week later, BHL sending through JSON file with updates & another full dump of DB

  - BHL-AU do a DB compare

  - Confirm

  - If good, then do the weekly updates

  - Weekly updates continue in production, AUS happy

  - 3 months later, do a second compare

- Production Timing

  - Mike clean up auditing by Wed, Nov 23

  - Simon back in office on Dec 4, Mike to give a full data dump

  - AUS full import week of Mon, Dec 5

  - AUS test incremental import week of Mon, Dec 12

  - Start of January

Scanning new content

- Simon & Joe to work things out – Scott sisters as example, Joe is working on a couple of errors.  This week will demo an end to end process.

- Ely: Credit to Steve who got into .NET code just from knowing PHP.

- BHL-Australia will scan MV Memoirs to start (via 4 volunteers to start).  Joe will coordinate.

- Because there are libraries that don’t have Data structured , when Simon is back they will see the interface on how to create the MARC21 record out of a page where you can add data manually, filling a whole lot of fields and trying to get as much MARC data as possible (authors, titles, etc.).

- At production, BHL-Australia will be creating a MARC file and adding a header to add to <collection>biodiversity</collection>.  Droping the content into the Biodiversity Collection will allow BHL-US/UK to just import them as usual.  BHL-US/UK would like to know when you BHL-Australia is depositing content into the Biodiversity collection.

- Trying to get the scanning process well described to start scanning and then the Macaw.

- Macaw:

  - CSV import for Macaw (replace Smithsonian) and move in the pagination and get the export to IA.

  - Add standard keywords for subjects?  Ely asked for a set of keywords or standard terms to add in the subject of new material with Macaw; even when it will be in a different bucket.  For example, Australia.
Action Item: Ely will identify the list of topics and put in the word Australia.

- Records of the Australian Museum

  - Already scanned but didn’t keep the JPGs so they have to re-chunk it back now.

  - At Article level, in PDFs

  - Assigned DOIs to article.
In BHL-US/UK, DOIs are currently only being assigned to monographs.  Some have assigned them to a Journal, but we are looking into it; to start, we are doing it only to monographs.  BHL-Australia has already scanned and is assigning DOI’s at the article level.

Annotations

- Chris: Page level annotations.

- Pagination (Page-level metadata)

    - Instead of text (default), being able to show other types

- Markup within the page

    - Here is the figure

    - New species description (protologue),

    - Here is the place, etc.

- Captions for illustrations / annotate illustrations

- Correcting the OCR

- Mike: Joel has come with a way to overload the

- Ely: Donald’s dream:

- Mark-up T.O.C., Chapter, etc.

- Plate 1, Plate 2, etc.

- New species description, place, etc.

- Annotation: look at hairs here

- Transcription of a plate caption.

- Chris: We are adding “Text” whenever there’s no information.  Some are generated by IA, we fill in the blanks.  The TOC is generated by IA, but only one page can be TOC, even when in reality several could be TOC. Chris showed the paginator and mentioned there’s a simplified version in Windows.

- Ely: So that is done after the book is ingested?

- Chris: Yes because that is as good as IA initially recognizes them.

- Ely: Macaw is trying to do it beforehand.

- Mike: Yes.

- Chris: You can select one and paginate a range.  You can also assign page types (illustration, map, cover).  When you have multiple volumes added it can be assigned Year, Volume and Piece.

- Mike: Joe and I worked together on how to add this.

- Ely: But there is no Chapter start or end.

- Chris: We had collections of pages in Botanicus: these pages are of this kind.  Chapter 1 is more a structure than a boundary.  I wished that Article End/Start and Issue End/Start were not here but in a separate structure.  Are they using them?

- Mike: Yes, but I don’t know how much.

- Chris: We have a way to do the metadata for the scanpage in a better way than what IA does.

- Ely: So in a sense we have it all.

- Chris: There’s still a need to have corrections afterwards because someone may point out corrections to be made.

- Simon: If we talk about implementing this, we have to talk about bidirectional.  There is no reason for us to duplicates and any corrections through this will be done.

- Ely: Agreed.

- Chris: Is there a need to change the logo?

- Simon & Ely: No need to, unless access to it is extended.

- Chris: Now about clicking on the species and the names, it’s harder!

- Ely: How does uBio works?

- Chris: It is running on the OCR text. It’s not highlighting.

- Ely: I thought it was.  Maybe it’s IA who does it.

- Chris: We used to do it before. Now we are not drawing the box.

- Mike: The Abby file has the coordinates, the Déjà vu file has only the line.

- Chris: To do point 4., Correcting the OCR, we should be throwing these pages in MediaWiki for editing.  It will not be a cool tool like Trove, but it would be a way to do that.  And Media Wiki has a way to keep the history.

- Ely: The tricky thing is that you are going to need the image to see what the correction is.

- Chris: So you need the page image and the text side-by-side.  Having the text in WikiMedia and opening a viewer is possible.

- Ely: Go to volunteer.ala.org.au and click on any of them.  This is handwriting rather than OCR.

- Chris: You are still not doing the bounding boxes…

- Ely: No, even in the Scott Sisters, it’s a page.

- Chris: What Donald wants is different than at a page level.  What if there was a TextAttribute: Kind: Value.  Kind in Person, Species, Place Name

- Simon: That’s achievable, to do the boxes we would need the coordinates though.

- Chris: That’s why we would be using the WikiSource.  What Rod’s showing and what Donald has seen.  But it’s disconnected.

- Simon: Can we do something else?

- Chris: That’s Structure/Segment with End & Start. Let’s put a pin on that.

- Chris: Let’s call them PageAnnotations.
Page Annotations: Kind: Value

Person	(freetext or empty)

Species Name: A. kopensis

Place Name: St.Louis

Image: Caption

- Simon: Michael is using the Gazeteer for location of names.  He’s running into an issue where he finds himself with 100 different things called “Sandy Creek”.

- Ely: Not in context.

- With OCR corrections, we need to know what pages have been modified, he needs to link to IA instead of page.

- Chris: Tell me more about the Volunteer’s Portal.

- Ely: Paul is managing but it’s done with Dave doing the work and it will be tight into Atlas functionality.  Paul is actually seeking new themes.  At the moment he’s populating it with the Cycads project, but he’s kind to get other projects there that could use the same sort of model.  And you can see how with a little tweaking, for the Scott Sisters, instead .

- Chris: Could we drop all the 35 M objects into the Volunteer Portal.  The more you get, the higher you go.

- Simon: It’s a bit out there.  You go to another site and doing work, maybe with the Volunteer Portal you could probably get some chunks together that are important to transcribe, prioritize work, like where OCR is really bad.   With this sort of model, you get

- Chris: Media Wiki is just the container, so if this was the front end or the Scotts Sister is the front end, you can bring the OCR text and commit back to the wiki.  Your text is in another system and you can datamine on a separate space without .

- Ely: If Donald is keen to use the Volunteer page, you can select the Australia journals.

- Chris: The wiki becomes the text repository.

- Simon: Versioning will be built-in, it has APIs to feed out page text.

- Mike: People would want to download all the text for a book and that needs a way to get the wiki text to the Solr.

- Ely: Next offer Donald to put the Volunteer Portal to do corrections of text related to Australia, it doesn’t do OCR correction but still gets it corrected.  Paul and I talked about putting something into …

- Chris: So who does this? Everyone using BHL?

- Ely: Yes.

- Chris: How many users for the volunteers have signed up?

- Ely: Few because it was liberated recently.  It may be only researchers.  I don’t know the longevity of this project.

- Chris: We don’t have users login, would you be using ALA Single-SignOn?

- Ely, Simon: Yes

- Chris: How would it work?

- Mike: We have to API’s sign-ups…

- Chris: Facebook, Twitter, ALA, etc.  Is there anything we will need on top of each portal/functionality to login?

- Simon: No, it’s on top of each one

- Chris: But I want to avoid duplication of efforts.

- Chris: The recoding of the Triples should be done in the

- Chris: There is a diff between Page Metadata doing on a focused, but from an altruism approach vs. the self-interested casual Annotations.

- Chris: Time?

- Ely: Not really.

- Chris: Mike, Spring?

- Mike: Once 1st of the year is over my time opens.

- Simon: We can communicate and coordinate.

- Chris: There’s also the two interfaces online while adding this new functionality as a Spring (April) deliverable.

- Ely: We need more flexibility in the querying and we need to query the Catalog, so we will be trying to take this first.

- Chris: The simple way is throw all the text into one field and index it.

APRIL 2012 (v.3)
1. Users
2. Page Annotations

3. UI Harmonization
4. Improved Metadata Search
	- Not full-text.

5.

- Simon: Should we do an incremental approach adding functionality as it becomes available?

- Chris: Yes, I like it, but don’t underestimate the time to throw things to IA.  Our projects will be working together.

- Ely: Australia will not pass over Boutique Scanning, and we can offer resources.

Ely: We work with the Education staff and their needs is very specialized and a big task.  Getting the content to BHL to them is a huge.  What can you offer the teachers…  Different content, or if you are a teacher this is how you can provide content… Delivering seamlessly is a big task.

Chris: We were talking last night that we know it was not built for education audiences, and some may never be, but ways to improve BHL could be a better approach.  Bianca, did you talk to

David: You can have an advantage with a graphical.

Simon: What got a great attention was the Expedition Portal that BHL-E has created.  Giving that to teachers so that students can provide their own content.  Not providing the low level structure content.

Chris: The exhibition module is one exhibit that has the Spices, then there is the exhibition called Expeditions.  Not unlike the EOL collections, or the ones we have in BHL, it’s a more graphical and visual.

Trish: Illustrations and common names came out a lot.  People understood the importance of metadata.  Treatments came a lot which was an important thing or if it was because of the users.  It came out because that’s what Donat does and they have a lot of original species descriptions.

Ely: Dean Penchett is on the same line as Decapods.  That works for an individual.

Chris: When we started scanning for Botanicus, they recommended to scan only the protologue but then .

Article level access

Annotation and Mark-up, just talked about that between BHL-AU and BHL-US/UK

OCR correction, is a bigger problem

Multilingual, was about having a combination of multiple languages in titles.

Users said that they didn’t want a need for a multilingual UI.

“BHL in a Box” came out from Africa too.  Something like the Catalog of Life, something like the Checklist of BHL (titles and volumes) with a Linux installations.

They, Africans, all use Windows.  Don’t use MAC for cost and LINUX for Technical.

Is there any sinergies there with one laptop per child?

Trish: Giving it to them, they could look for and

Chris: Two things in BHL-in-a-Box: Getting the PDFs and give me the text to datamine!  This is do-able.

Ely: What do we mean by Mobile? Is it the OCR text?  That’s not where we want to go.  Packing up the page images to take them into a Mobile device, there’s an issue on what you can deliver on a small screen.

Simon: Why?

Chris: Africans said no, we don’t use mobile, it’s not smartphones.

Chris: The way I take this is, if we want to stay actual for younger audiences, .

Mike: The initial is to make sure that the site works the same in all types.

Ely: m.org

Chris: Just a question that when it comes on, mobile is a check.  For gaming and other, I can think of

Ely: New Collaborations, the topics don’t reflect what was talked.  The next logical community is coming from the Humanities.  The Design-Museum in NY, they have botanical images in their rare books.  She would love to be able to contribute.  Also, provide a search for just illustrations, the use case is do a search but show only illustrations.  There’s a grant to hook up with Steve Museum was submitted to NEH and the Sloan Foundation.  Other content like Maps, framed pictures as holotypes.  Linking from Original specimens to hand-written literature to published literature.  USDA, Fisheries and Wildlife, Agricultural Lit, etc.  Someone coined the term Bio-cultural artifacts as in something that uses wood or feathers, etc.  Why wasn’t a Canadian node?  Strengthen collaboration to commercial publishers and commercial aggregators and then pushed back.

Chris: Art was connected because of Macnamara.

Ely: Probably not, but that’s the logical next group, Humanities researches, History of Science Researchers.

Simon: And they can give back to BHL.

Ryan Schenck:  Wanted to use more BHL Illustrations as reference material for him and other artists.

Ely: It was the art thing what got people’s attention, the Humanities.

Trish: And in the grant, we found that the people from Humanities were really lacking material in biodiversity.

Simon: On Education, it was said that the way it is structured, people is not going to use it, there’s need for an interface.  We were trying to explain that we didn’t have the resources to do that, but to provide tools for the students and teachers to dig in.  The GIS was mentioned, but not explained.

Ely and Chris: I don’t agree, tools and APIs are there…

Chris: The educational folks are

Trish: Show how BHL is being used in the wild, a gallery, link to each other.

Simon: Partnerships with Publishers.

Ely: I don’t think we can make BHL work for students, but, will publishers be receptive to do work with the BHL content.  Let the publishers talk to the authors.

Simon: Discovery Channel, BBC, etc.

Chris: As long as BHL has content that is unique, we are providing value.

Simon: More pretty pictures.

Chris: Improvement to access and use of illustrations in multiple forms, making our data  accessible with examples of use, clean/improve metadata in OCR,

Simon: In summary, the big wins:

- Improve metadata or adding access points,

- Article identification

- Examples of API and

- Uses of BHL in general

Bianca: Non-published content, like having Citizen Scientists contributing to a Listserv.

Chris & Ely: Bizarre.

Bianca: Someone said I have photos.

Chris & Ely: EOL.

Bianca: Agree.  But often challenged the published literature.

Chris: There’s nothing that prohibits us to do that… we could have hand and type-written things, like some illustrations from Darwin.  Nothing stops us to put gray literature.

Bianca: Agree.

Mike: IA takes that kind of things.

Chris: Staff meeting?

Bianca: Went really well, got through the whole agenda.  Suzanne kept all on track.  BHL portion was extremely helpful, everybody is seating in content that they want to bring in through the .  Cornell has a ton of things.

Chris: Do we want to bring their content or do we want to link to their content only?

Bianca: Whatever works.

Chris: Do people who have content want to make findable through BHL?

Bianca: I don’t know.  People don’t see the advantage to have their content in Citebank.  Paco wanted to be searcheable at the volume level and findable through BHL as opposed to harvested from BHL.

Chris: Paco may be unwilling to

Bianca: We have the task in the table like the Cookbook like maintaining our wiki and no one is in charge of and we rely on the group to maintain.  That was a thought about trying to streamline our project management and streamline our project.  Boris talked about the GRIB and this was the first time he was talking cautiously about what it was going to be, which was a tool for BHL-Europe… and eventually he was asking for all BHL Catalogues.  He may not have been .  The GRIB is not going to be useful to us, because we will be maintaining.  The reality is coming out.  Boris talked about the bid list with   Simon and he said he didn’t get angry with that anymore because they are doing it from a different point of view.  We need to see how we are going to sustain our bidlist which is running in servers in Vienna.  But BHL-Au is going to be boutique scanning and Australian centric, so there would not be so many clashes.  Once we got the bidlist up, then do a comparison.

Ely: The Australian bidlist is about politics, going to funders and ask about continuation of the project, but more important than the bidlist itself is the political angle.  There’s also the Digital Daily Bid.

Chris: Could Mendeley be used as a bidlist?  We have the same request from Africa.  The librarians have the list in their minds.  Doing it for the same political reasons…

Simon: Will it work for Mendeley?

Chris: That’s what we want to find out.

Simon: I don’t think we have any problem sharing the code for the bidlist.

Bianca: Cornell, USGS, CalAcademy can’t get into our bidlist.

Chris: The bidlist is for political reasons and a tool used as our mass-scanning digitization.

Bianca: Thank Mike for the sub-collections.

Mike: Not much reaction, from a technical point of view, Macaw got it mainly.