May 1, 2011 – July 31, 2011 Gemini Issues Overview

As of 8/15/2011

Basic questions for reporting:

- How many total issues were received?  	266 | ↓41% from last report

(Feb. 1-April 30, 2011)

- How many issues are scan requests?		101 or 38% |  ↓49% from last report

- How many issues were resolved?  		139 or 52% are resolved

- How many issues are yet unresolved?	127 or 48% remain unresolved

- How many are priority titles*?  		19 ttl | 13 yet unresolved | ↓58%

from last report

* “Priority titles” are all issues marked as “Major” in the <Priority> field. These include titles for which we have permission to scan as well as selected pre-1923 titles from the Zoology and Botany priority title lists composed by the BHL Collections Committee.

Issues by Component:

Gemini issue “components” are used to categorize issues for tracking and reporting; one issue can be assigned to multiple components.

| Ttl Rcvd | Component | Total Unresolved | Description |
| --- | --- | --- | --- |
| 1 | Citebank | 0 | All CiteBank issues from now on going into Redmine |
| 106 | Collections | 88 | All scanning related tasks, i.e requests and gap-fills (missing volumes in a series). |
| 13 | Ingest | 3 | For tracking issues associated with ingested content. |
| 25 | PDF | 0 | For errors related to creating your own PDF |
| 22 | Permissions | 16 | All titles in which we have obtained permission to scan. |
| 56 | Portal Edit | 6 | For tracking diacritic, title/item merging, volume re-sequencing, bibliographic metadata correction, pagination, enum&chron errors, etc. as reported by users; minor issues noticed by BHL staff addressed as needed and not tracked |
| 8 | Praise | NA | Praise received via Gemini, does not account for praise received via BHL Gmail account or otherwise |
| 9 | QA | 4 | For scanning related issues including missing pages, OCR problems, light page images, etc. |
| 10 | Reference | 2 | Library-like reference questions or other general questions |
| 0 | Relevance | NA | For item(s) of questionable relevance |
| 17 | Tech Feedback | 2 | For feedback regarding all technical issues, esp. problems with server slowness |
| 9 | Web Other | 4 | Unclassified issues; typically quick fixes that did not require triage |
| 17 | Special Handling | 12 | For any content that does not pass through the regular IA workflow: oversized items, rare or fragile items, etc. |

Scanning Requests for May 1, 2011 – July 31, 2011

Total requests received: 101

Note: Some scan requests are not tagged as “scan requests” because users did not select the specific scan request form.

Total requests considered "Special Handling":  17 OR 17% of total requests

- 5 scan request requiring special handling has been resolved | 12 to go

Total Assigned/In progress: 	30 OR 30% still unresolved

Total Closed: 				16 OR 16% have been addressed

Total Closed/Won't Fix: 	4 issues could not be fulfilled due to (c) restriction or because no BHL member library held the requested material

Total Duplicate Requests: 	2 OR 2% duplicate requests received

Top 6 Requesters:

Scan Request from h.galea@laposte.net			12

Scan Request from pat@lafollette.com			7

Scan Request from costantinog@si.edu	 		7

Scan Request from bhushanshrestha2004@yahoo.com 	7

Scan Request from everyr@si.edu		 		6

Scan Request from birder11021@yahoo.com 		6

Scan Request from annaancyantony@gmail.com 		6

TOTAL			51 OR 50% of requests received from top 7 requesters